|  |
| --- |
| **Program of works** |
| The durations and timings outlined below are weather permitting.

| **Impacts** | **Duration** | **Peak/Off peak** |
| --- | --- | --- |
| No entry and exit to Blackall Street from Kings Avenue east-bound (traffic travelling north towards the bridge) | 26 August 2024 – December 2024 | All times, peak and off peak hours |
| Left turn closed from Kings Avenue east-bound onto King Edward Terrace | Approx. one month from 26 August 2024 | Off peak |
| Kings Avenue west-bound will reduce to one lane at the Blackall Street intersection | Approx. three months from 26 August 2024 | Off peak |
| All pedestrian access will be open on Kings Avenue and Blackall Street with some disruptions and detours at times | 26 August 2024 – December 2024 | All times, peak and off peak hours |

 \*Peak hours: weekdays 7:00 am to 10:00 am and 3:30 pm to 6:30 pm. Off peak hours: weekdays 10:00 am to 3:30 pm and 6:30 pm to 7:00am, 24 hours on weekends and public holidays. The Department of Finance will continue to issue regular email updates to communicate traffic changes and road user impacts throughout the works.  |